Dath Handover Document State as of May 2026 · v0.1 scaffold

# 1. Project State

Dath is scaffolded and designed but not yet compiled or published. All source files are written. The extension has not been run in an Extension Development Host yet — first compile and smoke test is the immediate next step.

| Item | Status |
| --- | --- |
| Founding document | Complete |
| Architecture document | Complete |
| README | Complete |
| package.json | Complete — commands, config schema, keywords |
| src/cvd.ts | Complete — LMS engine, contrast modes, bracket palettes |
| src/themeReader.ts | Complete — JSONC parser, include chain resolver, fallback picker |
| src/themeEngine.ts | Complete — correction pipeline, cache, clear() |
| src/profiles.ts | Complete — save/load/apply, built-in starters |
| src/statusBar.ts | Complete — toggle, profile display |
| src/panel.ts | Complete — preview swatches, brackets, profile switcher |
| src/extension.ts | Complete — activation, commands, onboarding wizard |
| Logo / icon | In progress — SVG wordmark built, Figma refinement needed |
| CVD matrix validation | Not started |
| Full token list | Partial — ~30 tokens, needs expanding to full VS Code set |
| First compile | Not started |
| Marketplace publish | Not started |

# 2. Immediate Next Steps

- npm install && npm run compile — first compile, fix any TypeScript errors

- F5 in VS Code — run in Extension Development Host, trigger onboarding wizard

- Test CVD correction on Neon Vomit — verify greens shift, reds hold

- Validate the LMS daltonization matrix against known deuteranopia colour pairs

- Expand MANAGED_TOKENS in themeEngine.ts to full VS Code token set

- Fix iris position in SVG logo (font rendering offset) — take into Figma

- Drop final logo into resources/icon.png

- npm run package → dath-vscode-0.1.0.vsix — local install test

- Publish to VS Code Marketplace

# 3. Known Issues & Gaps

## 3.1 CVD matrix needs validation

The daltonization matrices in cvd.ts are based on standard Brettel/Fidaner implementations but have not been empirically verified. Test against known colour pairs: a deuteranope should see #98C379 (green) and #E06C75 (red) as near-identical — Dath's correction should push them visually apart.

## 3.2 MANAGED_TOKENS is incomplete

themeEngine.ts currently manages ~30 workbench colour tokens. VS Code exposes 80+ tokens for a full theme. The full list should be sourced from the VS Code colour theme documentation and added. Missing tokens mean some theme colours won't be corrected.

## 3.3 Iris position in logo

The SVG logo in dath-logo.html has the iris SVG absolutely positioned inside the 'a' counter. The offset (top: 22px, left: 8px) was estimated — it needs visual adjustment once rendered in a proper browser/Figma environment. The font rendering of Syne 800 at 96px determines the exact counter position.

## 3.4 Font overrides require installed fonts

The font override feature (OpenDyslexic, Atkinson Hyperlegible) only works if the user has those fonts installed on their system. A future improvement would be to bundle the fonts as web fonts within the extension or provide download links in the panel.

## 3.5 Theme include chains

themeReader.ts resolves one level of include. Some themes have multi-level inheritance. A recursive resolver would handle edge cases — the current implementation is non-fatal (base theme parse failure is caught and ignored) but may miss base-level token definitions.

# 4. Design Decisions Log

| MIT licence | Accessibility tooling should be free. Unlike Grom (PolyForm Noncommercial), Dath has no commercial restrictions. |
| --- | --- |
| No dependencies | cvd.ts implements LMS daltonization from scratch. Zero runtime dependencies — keeps the extension lightweight and auditable. |
| Non-destructive | Dath never touches theme files. This is the core product promise and must be maintained. Users should be able to install and remove Dath without any trace. |
| Hybrid UI | Native VS Code settings for sliders and enums. Webview panel only for the colour preview and profile switcher — the things that genuinely benefit from visual feedback. |
| Single accent colour | The iris (#6E7FFF) is the only brand colour used in the extension UI. The tool is about correcting colour, not demonstrating it. |
| 'a' not 'D' | Logo iris detail placed in the 'a' counter not the 'D'. Reading flow: d → a → th. The detail lands where the eye already rests. The 'D' is the expected choice — avoided deliberately. |
| th weight shift | Syne 400 for 'th' vs Syne 800 for 'da'. Same typeface, different weight. Conveys 'things look different depending on how you see' without illustration. |

# 5. File Locations

| Scaffold zip | dath-scaffold.zip — full source tree ready to unzip and npm install |
| --- | --- |
| Founding doc | dath-founding.docx |
| Architecture doc | dath-architecture.docx |
| README doc | dath-readme.docx |
| Handover doc | dath-handover.docx (this file) |
| Logo HTML | dath-logo.html — Syne 800 wordmark with SVG iris in 'a' counter |
| UI mockup | dath-mockup.html — full panel mockup with name/font explorations |
| GitHub | https://github.com/ryanjames85/dath (to be created) |

# 6. Related Projects

| Grom | VS Code local LLM chat panel — live, published. Same publisher. Dath follows its TypeScript/VS Code pattern. |
| --- | --- |
| Nasc | Cross-platform AirDrop-style file sharing — Flutter. Separate stack. |
| Balla | DNS ad blocker + per-app firewall — Kotlin/Tauri monorepo. Separate stack. |
| Seren | Private local-first AI assistant — Oracle Cloud, Ollama. Separate stack. |

Dath — Built in Ireland. Shipped with care.